**Meeting #2**

**Date:** Wednesday April 16, 2014

**Location:** S&T Lab 105

**Attendees:** Helena Bemberry, Morgane’ Cole, Ebrima Jobe, Devon Hawkins (PM), Chazz Scott

**Meeting Called to Order:** By Devon Hawkins at 3:00 PM

**Agenda:**

* Upcoming Task
* Progress

**Discussion:**

* Progress: the database is working from the backend, No longer saying null value.

**Action Items:**

* April 18th, 2014
  + Please have more suggestions and test available, produce tweets on website
* Monday April 21st
  + Timeline of tweets & text file upload should be done
* Tuesday April 22nd
  + Information Page (Instructions Page)
  + About Me Page
* Wednesday April 23rd
  + Display of regular expressions should be done
  + Used Case & UML Diagram should be completed
* Friday April 25th
  + Weather Map should be working

**Additional Concerns:**  Getting tweets to show on the screen

**Meeting Adjourned:** By Devon Hawkins at 4:00 PM

**Next Meeting:** Friday April 18 , 2014 at 3:00PM

* Agenda: Progress, Suggestions,